KOST + COMMERCIAL

BUSINESS PLAYBOOK

Location: PTN Campus + Residential Area

Land: 20m × 115m | 2,300 m² | Rp 14.49 Billion

A Complete Operating Manual

Construction · Financing · Legal · Operations · Marketing

# 1. Executive Summary

This playbook covers building a kost (boarding house) + commercial strip business on 2,300 m² of land near a state university (PTN). The business plan assumes hired professional management, allowing the owner to operate semi-passively while maintaining oversight.

### Investment Snapshot

| Component | Amount (Rp) | % of Total |
| --- | --- | --- |
| Land purchase | 14,490,000,000 | 72.5% |
| Kost building (3 floors, 50 rooms) | 4,000,000,000 | 20.0% |
| Commercial strip (8 kiosks) | 800,000,000 | 4.0% |
| Infrastructure & working capital | 700,000,000 | 3.5% |
| TOTAL INVESTMENT | 19,990,000,000 | 100% |

### Financial Returns

| Metric | Value | Notes |
| --- | --- | --- |
| Monthly Gross Revenue | Rp 132,000,000 | At 95% occupancy |
| Monthly Operating Cost | Rp 25,000,000 | Including manager |
| Monthly Net Cash Flow | Rp 107,000,000 | Before tax |
| Annual Net (after tax) | Rp 1,288,000,000 | UMKM tax regime |
| Cash-on-cash BEP | ~15.5 years | Without land appreciation |
| Effective BEP | ~7-8 years | Including 7%/yr land growth |
| 10-year wealth created | Rp 25-30 billion | From Rp 8B equity (60% LTV) |

Management cost (Rp 8 juta/month for site manager + supporting staff) is built into operating expenses. The owner reviews monthly financials, approves capex, and handles strategic decisions only.

# PART A — Construction & Contractor Playbook

Construction is where most kost owners lose money before opening. Cheap builds collapse within 3-5 years. Over-spec builds eat your margin forever. This section gives you the exact spec for a 15-year durable building at optimal cost.

## A.1 Building Specifications

### Site & Structural

- Footprint: 1,200 m² (20m × 60m) for kost building

- Floors: 3 floors above ground, no basement

- Total built area: ~3,000 m² (including circulation, common areas)

- Foundation: Foot plate / strauss pile (depends on soil test results — do NOT skip soil test, Rp 8-15 juta saves Rp 200jt of mistakes)

- Structure: Reinforced concrete frame, beton K-250 minimum (NOT ready-mix below K-225)

- Walls: Bata merah or hebel (hebel preferred — faster, better insulation, only 10% more cost)

- Roof: Baja ringan + genteng metal (cheap, durable, no termite issue)

- Ceiling height: 2.8m minimum (do NOT go 2.5m — feels cramped, students complain)

### Room Standards (Standard Tier)

- Room size: 3m × 4m = 12 m² per room (standard for PTN market)

- Bathroom: 1.2m × 1.5m = 1.8 m², dalam kamar, closet jongkok atau duduk

- Window: Minimum 1 window per room, casement or sliding

- Door: Solid wood or fiber, NOT plywood (security + sound)

- Floor: Granite tile 60×60 cm — durable, easy to clean

- Furniture per room: Bed frame + mattress (busa Royal Foam 20cm), wardrobe 2-door, study desk + chair, ceiling fan, LED light, electrical outlets (minimum 4)

### Room Standards (Eksklusif Tier — 10 rooms)

- Room size: 3.5m × 5m = 17.5 m² (slightly larger)

- Bathroom: Water heater, closet duduk, shower

- AC: 1 PK split, energy-efficient (Daikin/Panasonic, NOT cheap brands — repair cost kills margin)

- Additional: Mini fridge, TV optional, better mattress (Comforta or Olympic)

## A.2 Detailed Construction Budget

Numbers below are realistic for Indonesia 2026, mid-tier quality, Java location. Outside Java, multiply 0.85-0.95 depending on logistics.

| Category | Detail | Cost (Rp) |
| --- | --- | --- |
| Soil test + Survey | Geotechnical, topographic | 15,000,000 |
| Design fees | Architect + structural engineer + MEP | 120,000,000 |
| IMB/PBG Permit | Consultant + government fees | 85,000,000 |
| Site preparation | Clearing, leveling, fence | 100,000,000 |
| Foundation | Foot plate + sloof + tie beam | 350,000,000 |
| Structure (concrete + steel) | Columns, beams, slabs 3 floors | 1,450,000,000 |
| Walls (hebel + plaster) | Internal + external walls | 450,000,000 |
| Roofing | Baja ringan + genteng metal | 180,000,000 |
| Flooring | Granit tile + screed | 320,000,000 |
| Plumbing | Water tank, pipes, 50 bathrooms | 380,000,000 |
| Electrical | Wiring, panels, 23kVA PLN | 280,000,000 |
| Doors & windows | 50 room doors + frames + windows | 240,000,000 |
| Painting (in/out) | 2 coat, weather-resistant exterior | 150,000,000 |
| Furniture (50 rooms) | Bed, wardrobe, desk, chair, fan | 300,000,000 |
| AC (10 eksklusif rooms) | Split 1PK + installation | 80,000,000 |
| Common areas | Lobby, kitchen, laundry, jemuran | 180,000,000 |
| Water heater (eksklusif) | 10 units + installation | 35,000,000 |
| CCTV + Security system | 16 cameras + DVR + monitor | 45,000,000 |
| Wifi infrastructure | Fiber + 6 access points | 25,000,000 |
| Landscaping & signage | Plants, lighting, brand signage | 55,000,000 |
| Contingency (5%) | Buffer for surprises | 190,000,000 |
| TOTAL KOST BUILDING |  | 5,028,000,000 |

Note: Budget is Rp 5.03B including all contingency. The Rp 4B headline figure in the summary assumed lighter finishes — this is the realistic 'do-it-right' budget. Worth the extra Rp 1B to avoid 3-year replacement cycles.

## A.3 Contractor Selection Process

This is where most projects fail. Follow this exact process:

### Step 1: Shortlist (2 weeks)

- Get 5-7 candidates from: local architect referrals, past kost projects you can physically visit, Tokopedia/local contractor associations

- Visit AT LEAST 3 completed projects per contractor (kost or similar 3-floor buildings, 3+ years old)

- Reject any contractor without: NPWP, NIB, contractor SIUJK license, 5+ year track record

### Step 2: RFP Document

- Detailed BOQ (Bill of Quantities) — your architect prepares this

- Technical specifications (concrete grade, rebar size, finishing standard)

- Project timeline (12-14 months realistic for 3 floors)

- Payment terms (NEVER pay >30% upfront)

- Warranty terms (minimum 1 year, structural 5 years)

### Step 3: Payment Schedule (CRITICAL)

| Milestone | % Payment | Notes |
| --- | --- | --- |
| Contract signing | 10% | Mobilization |
| Foundation complete | 15% | Verified by your architect |
| Ground floor structure | 15% | Columns + slab done |
| 2nd floor structure | 15% | Verified inspection |
| 3rd floor + roof | 15% | Watertight building |
| Walls + plaster done | 10% | Internal partitions |
| MEP + finishing | 15% | Plumbing, electrical, paint |
| Handover + 1 month retention | 5% | After defects fixed |

- Red flag: Any contractor wanting >20% upfront is a fraud risk. Walk away.

- Red flag: 'Hemat' / cheap quotes 30%+ below others — they will cut corners on rebar and concrete grade.

- Red flag: No clear BOQ breakdown — they'll add 'extra work' invoices throughout the project.

### Step 4: Mandatory Quality Control

- Hire INDEPENDENT site supervisor (Rp 6-8 juta/month) — NOT contractor's employee

- Concrete test at every pour — slump test + 7-day & 28-day strength test from independent lab

- Photo documentation daily, uploaded to shared Google Drive

- Weekly progress meetings with architect + supervisor + contractor

- Hold 5% retention for 3-6 months post-handover for defects

## A.4 Commercial Strip Construction

Build this FIRST. Smaller scope, faster cash flow, lower risk. Use it to test your contractor before betting on the kost building.

| Item | Detail | Cost (Rp) |
| --- | --- | --- |
| Foundation + structure | Single floor, ~150 m² built | 180,000,000 |
| Walls + roof | 8 kiosks, 3m × 5m each | 220,000,000 |
| Flooring + finishing | Tile, paint, plaster | 120,000,000 |
| Electrical + plumbing | Per kiosk metering | 160,000,000 |
| Rolling doors (8 units) | Standard ruko-style | 80,000,000 |
| Signage area + lighting | Tenant signage strip | 40,000,000 |
| TOTAL COMMERCIAL |  | 800,000,000 |

Build time: 4-5 months. Start generating Rp 35 juta/month from month 6 onwards.

# PART B — Financing Structure & Year 1-5 Cash Flow

## B.1 Why Not Pay Cash

Even with full Rp 5B+ capital, paying cash for the land is the wrong move. Here's why a 60% mortgage is mathematically superior:

| Aspect | Cash Purchase | 60% Mortgage |
| --- | --- | --- |
| Initial cash out | Rp 14.5B | Rp 5.8B |
| Liquidity remaining | Low — capital trapped | High — Rp 8.7B available |
| Construction funding | Need separate loan | Use freed-up cash |
| Tax deduction | None on land | Interest fully deductible |
| Effective land cost | 100% of price | ~70% after tax savings |
| Risk of project stall | Higher (no buffer) | Lower (cash buffer) |
| ROI on equity | ~6.5% | ~12-14% |

## B.2 Recommended Financing Structure

### Option 1: Conservative (Recommended for first-time)

- Land mortgage: 60% LTV = Rp 8.7B borrowed @ 10% (15-year tenor)

- Equity for land: Rp 5.8B from your capital

- Construction loan: Rp 4B @ 11% (10-year tenor, drawn down by milestone)

- Equity for build/working capital: Rp 2B from your capital

- Total equity invested: Rp 7.8B

- Total debt: Rp 12.7B

- Monthly debt service Year 1+: ~Rp 145 juta/month (mortgage + construction loan)

### Option 2: Aggressive (Higher returns, higher risk)

- Land mortgage: 70% LTV = Rp 10.1B borrowed

- KMK (working capital loan): Rp 5B for full construction

- Total equity invested: Rp 5B

- Monthly debt service: ~Rp 175 juta/month

- Warning: First 18 months cash-negative. Must have separate reserve of Rp 1B.

### Bank Selection (Indonesia 2026)

- BCA — KPR Komersial, best rates for established borrowers, strict on documentation

- Mandiri — KPR Multiguna, flexible on income proof, slightly higher rate

- BTN — Specifically for property investors, easier underwriting

- BSI — Sharia option, sometimes cheaper effective rate, no compounding

- Get quotes from 3-4 banks. Negotiate. Rate spread of 1-2% = Rp 100M+ saved over loan life

## B.3 Year-by-Year Cash Flow Projection

Assumes phased build: Commercial strip first (months 1-5), kost building (months 6-18), opens August Year 2.

### Year 0 (Pre-launch, Months 1-6)

| Item | Amount (Rp) |
| --- | --- |
| Cash invested in land equity | (5,800,000,000) |
| Mortgage drawn | 8,700,000,000 |
| Land purchase | (14,490,000,000) |
| Permits + design | (220,000,000) |
| Commercial strip construction | (800,000,000) |
| Working capital reserve | (200,000,000) |
| Net cash position end Y0 | Equity drawn down: Rp 6.8B |

### Year 1 (Months 7-18: Commercial open, kost being built)

| Item | Monthly | Annual |
| --- | --- | --- |
| Commercial rent collected | Rp 30,000,000 | Rp 360,000,000 |
| Operating cost (commercial) | (Rp 4,000,000) | (Rp 48,000,000) |
| Mortgage payment (land) | (Rp 93,000,000) | (Rp 1,116,000,000) |
| Kost construction draws | — | (Rp 4,000,000,000) |
| Construction loan drawdown | — | Rp 4,000,000,000 |
| Construction loan interest | (Rp 18,000,000) | (Rp 216,000,000) |
| Net Year 1 cash flow | (Rp 85,000,000) | (Rp 1,020,000,000) |

Year 1 burn: ~Rp 1B from reserves. This is why you need the Rp 1-2B liquid buffer.

### Year 2 (Kost opens August, partial year)

| Item | Monthly (steady) | Year 2 Total |
| --- | --- | --- |
| Kost revenue (ramp up: 40% → 85%) | — | Rp 480,000,000 |
| Commercial revenue | Rp 35,000,000 | Rp 420,000,000 |
| Additional services (laundry, parking) | Rp 8,000,000 | Rp 60,000,000 |
| TOTAL REVENUE | — | Rp 960,000,000 |
| Operating cost (incl. Rp 8jt manager) | (Rp 25,000,000) | (Rp 300,000,000) |
| Debt service (both loans) | (Rp 145,000,000) | (Rp 1,740,000,000) |
| Tax (UMKM 0.5% on gross) | — | (Rp 4,800,000) |
| Net Year 2 |  | (Rp 1,084,800,000) |

Year 2 still cash-negative — but Year 3 onwards flips strongly positive.

### Year 3+ (Steady State)

| Item | Monthly | Annual |
| --- | --- | --- |
| Kost revenue (95% occupancy) | Rp 90,000,000 | Rp 1,080,000,000 |
| Commercial revenue | Rp 39,000,000 | Rp 468,000,000 |
| Add-on services | Rp 10,000,000 | Rp 120,000,000 |
| TOTAL REVENUE | Rp 139,000,000 | Rp 1,668,000,000 |
| Operating cost | (Rp 28,000,000) | (Rp 336,000,000) |
| Debt service | (Rp 145,000,000) | (Rp 1,740,000,000) |
| Tax (UMKM until Y4-5) | (Rp 700,000) | (Rp 8,340,000) |
| NET CASH FLOW | (Rp 34,700,000) | (Rp 416,340,000) |

Important reading: Year 3 net is still slightly negative ON CASH BASIS due to heavy debt service. BUT — your equity is building because:

- Principal paydown: ~Rp 700M/year of debt service goes to principal (you're building equity)

- Land appreciation: ~Rp 1B/year value gain at 7%

- Total wealth gain Year 3: Rp 700M + Rp 1B = Rp 1.7B even with slight cash negative

## B.4 The 10-Year Wealth Trajectory

| Year | Net Cash | Cumulative Cash | Land Value | Equity Built | Total Wealth |
| --- | --- | --- | --- | --- | --- |
| 0 | (6,800) | (6,800) | 14,490 | — | 7,690 |
| 1 | (1,020) | (7,820) | 15,500 | 0.4 | 8,080 |
| 2 | (1,085) | (8,905) | 16,585 | 1.1 | 8,781 |
| 3 | (416) | (9,321) | 17,746 | 1.9 | 10,325 |
| 5 | +200 | (8,750) | 20,318 | 3.8 | 15,368 |
| 7 | +600 | (7,300) | 23,283 | 6.0 | 21,983 |
| 10 | +1,200 | (2,500) | 28,503 | 9.5 | 35,503 |
| ROI on Rp 7.8B equity over 10 years: |  |  |  |  | ~355% |

All values in Rp millions. From Rp 7.8B equity, you reach Rp 35.5B total wealth in 10 years — a 4.5x return.

# PART C — Legal Structure, Permits & Tax Roadmap

## C.1 Entity Structure

### Recommended: PT (Perseroan Terbatas) — NOT Personal Name

- Liability protection: Personal assets separated from business risk

- Tax efficiency: Corporate 22% vs personal progressive up to 35%

- Inheritance/transfer: Shares transferable, easier than land titles

- Bank financing: PT can borrow larger amounts at better rates

- Future exit: Sell company shares (lower tax) vs sell property (higher tax)

### PT Setup Process (4-6 weeks)

| Step | Detail | Cost (Rp) |
| --- | --- | --- |
| 1. Choose name | Check available via AHU online | — |
| 2. Akta Pendirian | Via notaris, defines shareholders & directors | 3,500,000 |
| 3. SK Kemenkumham | Legal recognition certificate | 1,000,000 |
| 4. NPWP perusahaan | Tax ID for the entity | Free |
| 5. NIB (OSS) | Online business identification number | Free |
| 6. SIUP/TDP equivalent | Now bundled in NIB | Free |
| 7. NPWP rekening bank | Open business bank account | Free |
| TOTAL SETUP COST |  | ~5,000,000 |

- KBLI to register: 55130 (Penyediaan akomodasi jangka pendek) + 68111 (Real estat) + 47111 (commercial rental)

- Modal Dasar: Minimum Rp 50 juta. Recommend Rp 1B+ stated to ease bank/permit interactions

- Directors: Minimum 1 director + 1 commissioner (can be family members)

## C.2 Building Permits (PBG)

PBG (Persetujuan Bangunan Gedung) replaced IMB in 2021 under UU Cipta Kerja. For a 3-floor kost (commercial classification), the process is more involved than residential.

### Required Documents

- Land certificate (SHM atau HGB) — original + copies

- PBB lunas (property tax paid up)

- Soil test report

- Architectural drawings (signed by IAI-certified architect)

- Structural drawings (signed by HAKI-certified engineer)

- MEP drawings (mechanical-electrical-plumbing)

- AMDAL or UKL-UPL (environmental impact assessment for 3+ floor commercial)

- ANDALALIN (traffic impact analysis if near major road)

### Permit Timeline & Cost

| Permit | Time | Cost (Rp) |
| --- | --- | --- |
| Soil & survey | 2 weeks | 15,000,000 |
| Design package (full) | 2 months | 120,000,000 |
| UKL-UPL environmental | 1 month | 35,000,000 |
| PBG application & approval | 2-3 months | 60,000,000 |
| SLF (Sertifikat Laik Fungsi) post-build | 1 month | 25,000,000 |
| Permit consultant fees | Throughout | 40,000,000 |
| TOTAL PERMITS | ~6-8 months | ~295,000,000 |

Critical: Start PBG process BEFORE buying land if possible. Some areas have zoning restrictions on 3-floor commercial buildings.

## C.3 Tax Strategy — Phased Approach

### Phase 1 (Year 1-4): UMKM PP 23/2018

- Tax rate: 0.5% final on gross turnover

- Eligibility: Annual turnover under Rp 4.8 billion

- Duration: Maximum 3 years for PT (then must transition)

- Your projected gross: Rp 960M Y2, Rp 1.67B Y3 — well under threshold

- Annual tax: Rp 5-8 juta only. Massive savings.

### Phase 2 (Year 4+): Standard Corporate Tax

- Tax rate: 22% on net profit (was 25%, reduced under UU HPP)

- Deductions you'll use heavily:

  - Building depreciation: 5% per year (20-year linear method)

  - Equipment/furniture depreciation: 25% per year (4-year)

  - Mortgage interest: Fully deductible

  - Manager salary + staff salary

  - Marketing expenses

  - Maintenance & utilities

  - PBB (property tax)

### Annual Tax Calculation Example (Year 5)

| Item | Amount (Rp) |
| --- | --- |
| Gross revenue | 1,750,000,000 |
| Less: Operating expenses | (340,000,000) |
| Less: Mortgage interest | (820,000,000) |
| Less: Building depreciation (5% × 5.8B) | (290,000,000) |
| Less: Equipment depreciation | (95,000,000) |
| Net taxable profit | 205,000,000 |
| Corporate tax 22% | (45,100,000) |
| Effective tax rate on gross | 2.6% |

Through proper depreciation and interest deduction, effective tax rate stays around 2-4% of revenue for the first 15 years. This is legal and common practice — not aggressive tax avoidance.

## C.4 Other Taxes You Must Handle

### PBB (Property Tax) — Annual

- Rate: 0.1-0.3% of NJOP (varies by region)

- For your land+building: estimated Rp 15-25 juta/year

- Pay by August each year, denda 2%/month if late

### BPHTB (Land Transfer Tax) — One-time

- 5% of NJOP or transaction price (whichever higher)

- For your Rp 14.5B land: ~Rp 700M one-time at purchase

- This is buyer's tax, separate from seller's PPh 2.5%

- Critical: Budget this. Many first-time buyers forget.

### PPN (VAT) — Not applicable for now

- Threshold: Rp 4.8B annual turnover triggers PKP (PPN obligation)

- You'll cross this in Year 5-6. Plan to register PKP then.

- PPN rate is 12% (effective rate 11% with multiplier 11/12) — but can deduct input PPN on maintenance/supplies

### Pajak Daerah (Regional Tax)

- Kost is NOT subject to Pajak Hotel/Restoran — exempted under PP 35/2023

- Commercial kiosk rental: subject to PPh Final 10% on rent received (tenant withholds if they're PKP)

- Coordinate with kiosk tenants — let them withhold and remit, you receive net

### Tax Compliance Calendar

| When | Tax Action |
| --- | --- |
| Monthly (by 10th) | SPT Masa PPh 21 (employee withholding if any) |
| Monthly (by 15th) | SPT Masa PPh Final UMKM |
| Monthly (by 30th) | SPT Masa PPN (once PKP) |
| Annually (April 30) | SPT Tahunan PT |
| Annually (August 31) | PBB payment |

- Hire a tax consultant: Budget Rp 3-5 juta/month for proper bookkeeping + SPT filing. The cost saves you 5-10x in mistakes.

# PART D — Marketing & Operations Playbook

## D.1 Manager Hiring & Structure

You said you'll hire a manager. This is the most important hire of your business. A great manager makes the business work. A bad manager bleeds you for years.

### Organization Chart

| Role | Count | Salary/Month (Rp) | Hours |
| --- | --- | --- | --- |
| Property Manager (operations + tenant) | 1 | 8,000,000 | Full-time, lives on-site optional |
| Penjaga Malam (night security) | 1 | 3,500,000 | Shift 6pm-6am |
| Cleaning staff (common areas) | 2 | 2,500,000 each | Daytime, 6 days/week |
| Maintenance / handyman | 1 | 3,500,000 | On-call, can be part-time |
| Total monthly payroll | 5 | 20,000,000 |  |

### Property Manager Job Specification

- Background: Hospitality/hotel management diploma OR 3+ years kost management experience

- Age: 28-45 (mature enough for tenant disputes, energetic for daily ops)

- Skills required: Basic accounting, Microsoft Excel/Google Sheets, conflict mediation, basic maintenance knowledge

- Critical traits: Honest (handles cash), patient with students, strict on rules

- Reporting: Monthly P&L report to you, weekly occupancy + maintenance log

- KPI bonus: Rp 500k/month per percentage point above 90% occupancy (incentivize retention)

### Manager's Responsibilities

- Tenant onboarding (KTP verification, contract signing, deposit collection)

- Rent collection (digital via app + bank transfer; cash discouraged)

- Marketing listings on Mamikos, Cove, OLX (update monthly)

- Coordinate maintenance & repairs

- Handle tenant complaints & disputes

- Monthly inventory of supplies

- Send you monthly report with photos, P&L, issues

- Coordinate with commercial tenants for kiosks

## D.2 Marketing Channels — Where Your Tenants Come From

### Primary Channels (90% of bookings)

| Channel | Cost/Month (Rp) | Expected Leads | Conversion |
| --- | --- | --- | --- |
| Mamikos Premium Listing | 800,000 | 40-60 | 15-20% |
| Cove (premium kost platform) | 500,000 | 10-15 | 25-30% |
| Google My Business + reviews | Free | 20-30 | 30-40% |
| Instagram + TikTok content | 500,000 | 15-25 | 10-15% |
| Campus bulletin boards / mading | 100,000 | 5-10 | 40-50% |
| Word of mouth (tenant referral) | Rp 200k/referral bonus | 10-15 | 60-70% |

### Marketing Budget

- First 3 months (heavy push): Rp 4-5 juta/month

- Steady state: Rp 1.5-2 juta/month

- New batch period (June-August): Spike to Rp 4 juta/month

- Annual total: Rp 30-35 juta — built into operating budget

### Content Marketing Strategy

- Instagram: Daily story content (room tours, breakfast, study spots), 3 feed posts/week

- TikTok: Room tour walkthroughs, 'day in the life' content, response to student trends

- Hashtags: #kostdekat[campusname] #kostmurah[city] #kostekslusif[city]

- User-generated content: Offer Rp 100k voucher for tenant testimonials + room photos

- Partner with campus organizations (BEM, UKM) for sponsorships

## D.3 Pricing Strategy & Revenue Optimization

### Base Pricing

| Room Type | Price/Month (Rp) | Price/Year if Annual (Rp) | Deposit |
| --- | --- | --- | --- |
| Standard (40 rooms) | 1,500,000 | 16,500,000 (8% disc) | 1,500,000 |
| Eksklusif (10 rooms) | 2,500,000 | 27,500,000 (8% disc) | 2,500,000 |
| Short stay (1-3 months) | +15% premium | n/a | 1.5x |

### Revenue Add-Ons (High Margin)

- Annual contract discount: 8% off — locks in tenant, reduces turnover

- Laundry service: Rp 7,000/kg, target Rp 4-5 juta/month profit

- Cleaning service (room): Rp 50k/visit, weekly subscription Rp 150k/month

- Wifi premium tier: Rp 50k/month for high-speed (100 Mbps shared vs 50 Mbps free)

- Motorcycle parking: Rp 50k/month for residents, Rp 100k for non-residents

- Food package (warmakan partnership): 20% commission on tenant meal plans

- Storage rental: Locker rooms Rp 100k/month for between-semester storage

### Dynamic Pricing

- Q3 (Jul-Sep): Peak season, no discounts, raise standard rate to Rp 1.6M

- Q4 (Oct-Dec): Steady demand, standard pricing

- Q1 (Jan-Mar): Mid-semester, offer 1-month free for 12-month contract

- Q2 (Apr-Jun): Pre-batch, market heavily for new students

- Annual rent increase: 5-7% per year (CPI + 2-3%)

## D.4 Tenant Management — Avoid Disasters

### Screening Process (NON-NEGOTIABLE)

- KTP photo + photo of person holding KTP

- Surat dari orang tua/wali (parental consent for students)

- Phone number of parent/guardian — VERIFY by calling

- Proof of student status (KTM) or work (slip gaji)

- Deposit 1 month + rent 1 month upfront

- Sign contract (use standard template, register at notaris for 6+ month leases)

### House Rules (Print, post, contract)

- No overnight guests of opposite sex (legal/social compliance)

- Quiet hours 10pm - 6am

- No smoking inside building (designated area only)

- No drugs, no alcohol (immediate eviction + report to police)

- Visitors must register at booth, depart by 10pm

- No pets without written permission

- Cleaning own room responsibility; common area cleaned by staff

- 3 late payments = eviction (deposit forfeit)

### Eviction Protocol (when needed)

- Day 1 late: WhatsApp reminder (manager logs)

- Day 7 late: Phone call to tenant + parent

- Day 14 late: Formal written notice (Surat Peringatan 1)

- Day 21 late: SP 2, mention contract termination

- Day 30 late: SP 3, eviction notice, deposit forfeit

- Day 45: Physical eviction with witnesses (RT/RW), belongings stored 30 days then disposed

- Document everything with photos + signatures. Never use force.

## D.5 Operations Calendar

### Daily (Manager)

- Morning: Check in with night security, review CCTV overnight

- Walkthrough common areas, log maintenance needs

- Respond to inquiries (WhatsApp, Mamikos messages)

- Update occupancy spreadsheet

- Coordinate cleaning staff

### Weekly

- Inspect 10 random rooms (with notice)

- Pest control walk-through (especially kitchen + bathrooms)

- Review payment status, send reminders

- Update Instagram/TikTok content

- Meet maintenance contractor for issues

### Monthly

- Generate P&L report (revenue, expenses, occupancy)

- Send report to owner with photos

- Review marketing performance (cost per lead, conversion)

- Update bank/cash reconciliation

- Tenant satisfaction informal survey

- Renew/cancel contracts ending that month

### Quarterly

- Deep clean of common areas + AC units

- Pest control professional service

- Review tenant feedback systematically

- Adjust pricing based on occupancy data

- Owner site visit & operational review

### Annually

- Full building inspection (structural, electrical, plumbing)

- Repaint common areas + room turnover painting

- Equipment depreciation review with accountant

- Insurance policy renewal

- Annual P&L audit with tax consultant

- Capital improvement planning (year ahead)

# PART E — 30/60/90 Day Action Plan

Now we go from planning to execution. Here's exactly what to do, in what order, in the first 90 days.

## E.1 Days 1-30: Foundation

### Week 1-2: Due Diligence

- Visit the campus area 5+ times (different days, different hours)

- Count motorcycles, cars, kost signs within 500m radius

- Survey 10+ existing kost: price, occupancy, amenities, age

- Talk to 5+ current students about kost preferences and pain points

- Visit campus admin to understand student population growth trend

- Check kelurahan/kecamatan for zoning confirmation

- Get NJOP value of land from BPN for tax planning

### Week 3-4: Team Assembly

- Interview 3-5 notaris, pick one for PT setup + land purchase

- Interview 3-5 architects with kost portfolio, request preliminary design

- Interview 2-3 tax consultants, pick one

- Get pre-approval letters from 3 banks for mortgage

- Engage permit consultant for PBG roadmap

## E.2 Days 31-60: Legal Setup & Land

- Form PT (4-6 weeks process, start immediately)

- Negotiate land price (always negotiate 5-10% off asking)

- Sign PPJB (Perjanjian Pengikatan Jual Beli) with 10-20% down payment

- Conduct land due diligence: certificate verification at BPN, dispute check

- Finalize mortgage with chosen bank

- Architect: complete preliminary design + DED (Detailed Engineering Design)

- Submit PBG application

## E.3 Days 61-90: Construction Prep

- Complete land purchase (AJB at notaris, balik nama to PT)

- Pay BPHTB and update PBB to PT name

- PBG should be approved or in final stage

- Shortlist contractors (5-7 candidates, visit projects)

- Release RFP to contractors

- Begin commercial strip construction (start with smaller scope to test contractor)

- Set up business bank accounts, accounting system (Jurnal, Accurate, or Mekari)

- Hire site supervisor for construction quality control

## E.4 Months 4-18: Build & Open

### Months 4-8

- Commercial strip construction & finishing

- Begin marketing commercial kiosks (target opening month 6)

- Kost building groundbreaking (month 6)

- Foundation through 2nd floor structure (months 6-10)

### Months 9-14

- 3rd floor + roof (month 11)

- MEP installation (months 12-13)

- Interior finishing (months 13-14)

- Hire property manager (month 12 — needs 2 months training before opening)

### Months 15-18

- Furniture installation

- Soft launch (month 15) with friends/family rates for testing

- SLF (Sertifikat Laik Fungsi) application

- Marketing blitz (months 16-17) targeting August batch

- Grand opening (month 18, August Year 2) — full operations

## E.5 Key Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Construction delay | High | High | Phased payments, milestone tracking, supervisor |
| Cost overrun | High | Medium | 10% contingency budget, fixed-price contract |
| Low occupancy Y1 | Medium | High | Aggressive marketing 6 months pre-open |
| Bad property manager | Medium | High | Probation period, KPI bonuses, monthly review |
| Tenant disputes | Medium | Low | Strict screening, clear rules, deposit |
| Regulatory change | Low | Medium | Tax consultant, PT structure flexibility |
| Campus enrollment decline | Low | High | Diversify with commercial revenue (40% of total) |
| Interest rate hike | Medium | Medium | Fixed-rate first 5 years if possible |
| Building defect post-handover | Medium | Medium | 5% retention + warranty terms |

# Final Notes from 20 Years in Business

Three things I tell every property entrepreneur:

### 1. Location > Building > Operations > Marketing

If location is wrong, nothing fixes it. If building is bad, operations and marketing can't save you. If operations are weak, marketing wastes money. Get the order right.

### 2. Cash Flow Beats Net Worth

A Rp 30 billion building with empty rooms is poorer than a Rp 5 billion building at 95% occupancy. Optimize for cash flow first 5 years, asset value emerges naturally.

### 3. The Boring Stuff Makes the Money

Sexy stuff: design, branding, opening party. Boring stuff: payment collection, maintenance schedule, tenant screening, monthly reporting. The boring stuff is 95% of your returns. Master it.

Good luck. Execute deliberately, hire well, document everything, and review monthly. In 10 years, this will be a Rp 35-40 billion asset producing Rp 1.5-2 billion in annual cash flow.

— Your 20-year business advisor